East Corridor Commuter Rail

Nashville, Tennessee

(November 2004)

The Regional Transportation Authority of Nashville, Tennessee  (NRTA) is proposing to implement a single-track, 32-mile commuter rail line between downtown Nashville and the city of Lebanon in Wilson County.  The project includes the expansion and upgrade of existing freight rail tracks to commuter rail standards, construction of six stations, acquisition and rehabilitation of rail vehicles and locomotives, and the upgrade of two existing rail yards for vehicle storage and maintenance.

The project is estimated to cost $39.8 million in escalated dollars, with a proposed Section 5309 New Starts share of $23.5 million (59 percent).  Because the proposed New Starts share is less than $25 million, the project is exempt from the New Starts criteria and is not subject to FTA’s evaluation and rating (49 USC 5309(e)(8)(A)).

| Summary Description |
| --- |
| Proposed Project: | Commuter Rail |
|  | 32 Miles 6 Stations |
| Total Capital Cost ($YOE): | $39.8 Million |
| Section 5309 New Starts Share ($YOE): | $23.5 Million (59.0%) |
| Annual Operating Cost ($YOE): | $3.0 Million |
| Ridership Forecast (2006): | 1,900 Average Weekday Boardings |
|  | 700 Daily New Riders |

Project Development History and Current Status

Based on local studies examining the potential market for and cost of commuter rail in the Nashville region, the East Corridor was selected as the first corridor to be implemented in a Nashville Area Commuter Rail System.  FTA approved the project’s advancement into preliminary engineering in November 1999.   NRTA completed an Environmental Assessment and received a Finding of No Significant Impact (FONSI) for the project in May 2000.  In June 2001, FTA approved the project for advancement into final design.

In September 2003, FTA conditionally approved a grant for project construction, requiring that Americans with Disabilities Act (ADA) requirements related to station platform levels be met before construction could begin.  In March 2004, FTA informed NRTA that all ADA requirements had been satisfied, and the conditions attached to the grant were removed.  NRTA is currently finalizing a Supplemental Environmental Assessment for changes to specific station locations since the original FONSI was received in 2000.   Revenue operation is currently anticipated to begin in fall 2005.

| Locally Proposed Financial Plan |
| --- |
| Source of Funds | Total Funds ($million) | Percent of Total |
| Federal: Section 5309 New Starts FHWA High Priority Project Funds Section 115 Funds (STP) | $23.5 $7.4 $1.0 | 59.0% 18.5% 2.5% |
| State: TDOT General Fund | $4.0 | 10.0% |
| Local: Nashville and Eastern Rail Authority City of Nashville, Davidson County, City of Mt. Juliet, City of Lebanon, and Wilson County | $2.4 $1.6 | 6.0% 4.0% |
| Total: | $39.8 | 100.0% |

NOTE:  The financial plan reflected in this table has been developed by the project sponsor and does not reflect a commitment by DOT or FTA.  The sum of the figures may differ from the total as listed due to rounding.

Map