Northstar Corridor Rail

Minneapolis-Big Lake, Minnesota

###### (November 2006)

The Minnesota Department of Transportation (MnDOT), in cooperation with the Northstar Corridor Development Authority (NCDA), is proposing a 40.5-mile commuter rail line that would connect the Minneapolis central business district (CBD) with the town of Big Lake.  The commuter rail line would operate on Burlington Northern Santa Fe (BNSF) Railway’s Chicago-to-Seattle transcontinental mainline and includes a vehicle maintenance facility, layover facility, and requisite track and signal upgrades.  The project also includes a four-block extension of the existing Hiawatha light rail transit (LRT) line from its current terminus at 1st Avenue North (Warehouse District) in the CBD to a proposed multimodal station at 5th Avenue North, where the commuter rail line would terminate.  The commuter rail line would operate 12 weekday trips with 30-minute headways during peak periods.  Four of the proposed five stations include park-and-ride lots that would provide over 1,800 parking spaces.  Twenty-six vehicles would be procured as part of the project scope.  The project is considered the first phase of a larger proposal to construct an 82-mile commuter rail line from Minneapolis to Rice, Minnesota.

The Northstar Corridor is one of the fastest growing areas in the Twin Cities metropolitan region.  It includes the fully developed urban core and several rapidly growing suburban areas.  Major highway routes into the CBD are at capacity during peak periods for commuters from the north and northwest.  By 2025, travel along the corridor’s main arterials is projected to increase significantly, with the number of trips in the corridor expected to grow by over 30 percent and the number of inbound trips to the Minneapolis CBD estimated to increase by almost 75 percent.  This growth in travel is anticipated to result in longer automobile travel times in the corridor.  Increasing roadway capacity to meet growing travel demand is constrained by geography and existing development; the Mississippi River limits the number of access points to the CBD from the north.  By avoiding roadway congestion surrounding downtown Minneapolis, the project is expected to provide improved mobility for peak period commuters.

| Summary Description |
| --- |
| Proposed Project: | Commuter Rail; Light Rail Transit |
|  | 40.5 Miles Commuter Rail; 0.3 Miles LRT 5 Stations |
| Total Capital Cost ($YOE): | $307.32 Million |
| Section 5309 New Starts Share ($YOE): | $151.82 Million (49.4%) |
| Annual Forecast Year Operating Cost ($YOE): | $16.34 Million |
| Ridership Forecast (2025): | 5,100 Average Weekday Boardings |
|  | 1,300 Daily New Riders |
| Opening Year Ridership Forecast (2009): | 3,600 Average Weekday Boardings |
| FY 2008 Local Financial Commitment Rating: | Medium |
| FY 2008 Project Justification Rating: | Medium |
| FY 2008 Overall Project Rating: | Medium |

MnDOT has demonstrated significant progress on the project in the last year.  However, the project’s current cost estimate reflects several cost and scope uncertainties, unexecuted railroad agreements, and an implementation schedule which is considered aggressive.  MnDOT must develop an acceptable risk management plan (including mitigation strategies) to effectively manage project uncertainties while maintaining sufficient New Starts ratings, prior to FTA’s consideration of a Full Funding Grant Agreement (FFGA) for the project.

Project Development History and Current Status

MnDOT and NCDA completed a major investment study in December 1999.  FTA approved an 82-mile commuter rail project between Minneapolis and Rice, Minnesota, into preliminary engineering in June 2000.  Subsequent Federal environmental work on the 82-mile alignment concluded with a Record of Decision in December 2002.  In an effort to reduce costs and improve cost effectiveness, MnDOT developed a 40.5-mile first phase of the full project in 2004.  An Environmental Assessment on the 40.5-mile project was completed in December 2005.  FTA issued a Finding of No Significant Impact in March 2006.  In May 2006 MnDOT executed a Memorandum of Understanding with BNSF for a perpetual easement to facilitate the execution of subsequent agreements (joint use, operations) which would allow for commuter rail service in its right-of-way (ROW).  FTA approved the project into final design in September 2006.  An updated project cost estimate is anticipated in January 2007.

Significant Changes Since FY 2007 Evaluation (November 2005)

The project budget increased by over $42 million to reflect increased contingencies and ROW costs. In May 2006 the Minnesota legislature passed legislation which completes its financial commitment to the project.   MnDOT has deferred the planned Fridley station from the current project scope until the future.

Project Justification Rating: Medium

The project is rated Medium for project justification based on a Medium-Low rating for cost effectiveness and a Medium rating for the project’s transit-supportive land use.

Cost Effectiveness Rating: Medium-Low

The Medium-Low cost effectiveness rating reflects the level of estimated travel-time benefits (3,200 hours each weekday, plus special events) relative to the project’s annualized costs.  The project’s cost effectiveness is expected to change prior to further FTA consideration of an FFGA based on an updated cost estimate and revised travel forecasts reflecting modifications to the project’s operating plan.

| Cost Effectiveness |
| --- |
| Cost per Hour of Transportation System User Benefit Incremental Cost per Incremental Trip | New Start vs. Baseline $25.48* $60.60 |

* Indicates that measure is a component of Cost Effectiveness rating.

Nearly two-thirds of projected travel-time benefits accrue to travelers bound for the Minneapolis CBD from northwestern suburbs because the commuter rail line provides a time-competitive alternative to congested arterials (Interstate 94) and Mississippi River choke points (Interstate 35 West and Trunk Highway 10) north of downtown.  Other benefiting markets include transit riders from outlying Ramsey County and Hennepin County.  Less than 20 percent of benefits result from riders making non-work trips on the commuter rail line to sports stadiums, the Mall of America, cultural events, and other destinations.  Estimated benefits to zero-car households and reverse commuters are negligible.

There remains concern that project costs will increase.  The project’s schedule reflects an unrealistically short duration for both final design and construction.  Design is not completed on the downtown terminal station (including pedestrian connections to both the Hiawatha LRT system and proposed major league baseball stadium adjacent to the station) and proposed maintenance facility.  Primary project risks include lack of occupancy and use agreements with BNSF and an uncertain approach to vehicle procurement and real estate acquisition.  Additionally, current unallocated contingencies are insufficient for this stage of development.  MnDOT and FTA have jointly developed a Project Development Agreement that provides a framework for the resolution of these issues and for subsequent execution of an FFGA.  The total project cost does not include the entirety of the costs of financing state and local debt on the project, although this does not affect its cost effectiveness.

Transit-Supportive Land Use Rating: Medium

The Medium land use rating reflects a Medium-Low  rating for existing land use, a Medium-High rating for transit-supportive plans and policies, and a Medium rating for performance and impacts of land use policies.

Existing Land Use: Medium-Low

- The rating for existing land use was downgraded from Medium to Medium-Low based on the deferment of the Fridley station, which reduced the corridor’s station area population, employment, and housing density estimates.

- The average population density for the five station areas is 2,000 persons/square mile.

- Including the entire CBD, the commuter rail would serve approximately 150,000 employees – 146,000 in the Minneapolis CBD and 4,000 outside of downtown Minneapolis.  The average employment density is 11,500 jobs/square mile.

- Downtown Minneapolis has 63,000 parking spaces, which is 0.45 spaces per employee.  Off-street parking costs an average of $11/day.

- Beyond the Minneapolis CBD, the corridor’s land use character is a mixture of smaller mixed use, town-scale, and main street areas, with moderate-to-low density residential and industrial uses.  Several proposed station areas are located near redevelopable land and lower density housing in need of rejuvenation.

Transit-Supportive Plans and Policies: Medium-High

- The Metropolitan Council’s 2030 Regional Development Framework provides for a “growth boundary” where urban services are provided and policies encouraging clustered, mixed-use growth along transportation corridors are in place.

- The Downtown East/North Loop Master Plan guides development in the Minneapolis CBD station area.  The plan calls for primarily high and medium density mixed-use development.

- The Northstar Commuter Rail Corridor Station Neighborhood Development Principles and Guidelines assist corridor communities with concepts and guidelines to support mixed uses, enhanced station-area environment and higher-intensity development.

- Local zoning regulations allow the densest development within and near Minneapolis.  Outside of the city, residential densities range from low to medium-high.  The downtown Minneapolis station is the only station with commercial floor area ratio regulations that range from four-to-eight in the areas adjacent to the station.

- Each of the municipalities is in the process of adopting transit-oriented zoning regulations to permit mixed uses and medium-to-high density residential development in station areas based on the Neighborhood Development Principles and Guidelines.

- Outside of Minneapolis, there has been little demonstrated progress towards implementing station area plans addressing the character of development over the past year.  Now that the project has advanced into final design, significant progress in revising local comprehensive plans and identifying needed capital improvements is expected.

Performance and Impacts of Policies: Medium

- Corridor growth, as estimated for 2025, is robust with population growth estimated at 36 percent and employment growth at 13 percent.

- Private developers have proposed transit-supportive redevelopment projects at three key stations: downtown Minneapolis, Coon Rapids, and Elk River.

- The success of the Hiawatha LRT – which began operations in 2004 – demonstrates market support for higher density and transit/pedestrian-oriented development.

Other Project Justification Criteria

| Mobility Improvements Rating: Medium-Low |
| --- |
| Within ½-mile radius of boarding areas: Existing Employment Projected Employment (2025) Low Income Households (% of total HH) Average Per Station: Employment Low Income Households Transportation System User Benefit Per Project Passenger Mile (Minutes) | 45,100 50,000 300 (9%) 8,800* 50* New Start vs. Baseline 1.30* |
| Environmental Benefits Rating: High |
| Criteria Pollutant (Reduction in tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds (VOC) Particulate Matter (PM10) Carbon Dioxide (CO2) Criteria Pollutant Status Carbon Monoxide (CO) Annual Energy Savings (million British Thermal Units) | New Start vs. Baseline 742 78 41 3 18,955 EPA Designation Maintenance Area* 247,866 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.405* | New Start $0.401* |

* Indicates that measure is a component of rating for each criterion.

N/A indicates information was not available for this entry.

# Local Financial Commitment Rating: Medium

The Medium local financial commitment rating is based on a Medium-High rating for the New Starts share of project costs and Medium ratings for both the capital and operating finance plans.

Section 5309 New Starts Share of Total Project Costs: 49%

Rating: Medium-High

MnDOT is requesting slightly higher than a 49 percent New Starts share of total project costs, which equates to a Medium-High rating for this measure.

| Locally Proposed Financial Plan |
| --- |
| Source of Funds | Total Funds ($million) | Percent of Total |
| Federal: Section 5309 New Starts Flexible Funds (CMAQ and STP) | $151.82 $5.18 | 49.4% 1.7% |
| State: General Obligation Bonds | $98.56 | 32.1% |
| Local: NCDA Capital Partners Metropolitan Council | $49.28 $2.47 | 16.0% 0.8% |
| Total: | $307.32 | 100.0% |

NOTE:  The financial plan reflected in this table has been developed by the project sponsor and does not reflect a commitment by DOT or FTA.  The sum of the figures may differ from total as listed due to rounding.

# Capital Finance Plan Rating: Medium

The capital finance plan is rated Medium.  The commitment of capital funds subfactor is rated High.  The agency capital condition and completeness of capital plan subfactors received Medium-High ratings, while the capital cost estimates and planning assumptions subfactor received a Medium-Low rating.  The capital funding capacity subfactor received a Medium rating.  These ratings average to a Medium-High, but the rating was lowered to Medium due to the Medium-Low rating for the capital cost estimate and planning assumptions subfactor, based on the uncertainty of the current cost estimate.

#### Agency Capital Condition: Medium-High

- The average age of Metro Transit’s bus fleet is 5.7 years, which is younger than the industry average.

- MnDOT’s excellent bond ratings, which were issued in 2004, are as follows: Moody’s Investors Service Aa1, Standard & Poor’s Corporation AAA, and Fitch AAA.

#### Completeness of Capital Plan: Medium-High

- The capital plan was complete and included a 20-year cash flow statement, identification of key assumptions, a fleet management plan, more than five years of historical data, and a sensitivity analysis.

#### Commitment of Capital Funds: High

- All non-New Starts funds are committed.  Federal funding sources include CMAQ and STP funds.  State funding sources include General Obligation Bonds.  Local funding sources include funds from the NCDA Capital Partners and the Metropolitan Council.

#### Capital Funding Capacity: Medium

- The project’s financial plan shows no projected cash balances or reserve accounts, but access to the large additional debt capacity of the State of Minnesota would allow MnDOT to cover cost increases or funding shortfalls equal to approximately 20 percent of project costs.

#### Capital Cost Estimate and Planning Assumptions: Medium-Low

- The project’s current implementation schedule is overly optimistic.  Current capital cost estimates do not include sufficient contingencies to cover major uncertainties (lack of executed railroad agreements, lack of reliable pricing data for vehicle procurement, unreliable real estate estimates).

- Inflation and bond rate assumptions included in the capital plan are optimistic.

#### Operating Finance Plan Rating: Medium

The operating finance plan is rated Medium, based upon the average of the ratings of the five subfactors listed below.  The commitment of operating funds subfactor received a High rating.  The operating funding capacity subfactor received a Medium-High rating; the agency operating condition and completeness subfactors received Medium ratings; and the planning assumptions subfactor received a Medium-Low rating.

#### Agency Operating Condition: Medium

- MnDOT’s current ratio of assets to liabilities, as reported in its most recent audited financial statements, is 1.5.

- Although MnDOT has a history of being able to draw funds as required from the Minnesota General Fund, there have been minor budget driven cutbacks in transit service over the past year.

#### Completeness of Operating Plan: Medium

- The operating plan was reasonably complete and included a 20-year cash flow for both the project and for all MnDOT operations, eight years of historical data, and key assumptions.  The plan was missing a sensitivity analysis.

#### Commitment of Operating Funds: High

- All operating funding is committed.  Sources of operating funds include farebox revenues, federal Section 5307 formula funding (preventive maintenance), the Minnesota General Fund and funds from the NCDA Capital Partners.

#### Operating Funding Capacity: Medium-High

- MnDOT’s operating plan shows no projected cash balances or reserve accounts, but available taxing capacity exceeds 25 percent of annual systemwide operating expenses.

#### Operating Cost Estimates and Planning Assumptions: Medium-Low

### As the project sponsors do not possess experience in commuter rail operations, the operating financial plan does not include any historical basis of comparison.

### The operating plan includes several optimistic assumptions including the projected growth in commuter rail operating costs, state and local subsidy contributions, and fare revenues.

Map